# Project Objectives

The following objectives outline the largest project milestones.

Analysis?

- Design and deliver product storyboard by 3/5/07, with final draft due 5/17/07 that provides the following:

- Website content that instructs citizens on potential threats that may affect them personally,

- Website content that demonstrates how to build a family survival kit,

- Website content that helps citizens develop the ability to assess life-threatening situations,

- Resources on the Project WISE website regarding personal, home, and travel safety, and

- Additional information about government resources.

- Submit all materials for review by 8/25/07, with final drafts no later than 10/31/07.

- Pilot test products with a diverse group of users during December 2007.

- Alpha testing

- Beta testing

- Deliver final product and rollout program in January 2008.

- Final Revision on 01/03/08

- Roll-out on 01/15/08

- Deliver instructor-led training to state representatives from January 2008-May 2008.

# Product Goals and Objectives

After completing WISE instruction, each citizen should know information, or be able to perform certain tasks.

Goal: Learners will be able to identify emergency situations.

Objective:  Learners will develop a list of local news stations and will listen to broadcasts when the county is under a heightened security so that they will be able to identify emergency situations as they occur.

Objective: Learners will be able to access at least three types of news media: print, radio, online, or television, to stay aware of local threats.

Objective: Learners will be able to explain the different levels of warning the US government uses to warn citizens of potential threats.

Goal: Learners will be able to prepare for and prevent a potential threat or emergency scenario.

Objective:  Based on media reports of possible emergency situations, citizens will be able to identify situations that call for immediate response, preparing for the situation by stocking extra food and putting emergency contact information together for family members.

Objective: American citizens will develop an emergency plan that explains to family members where to meet if family members are separated; the plan includes specific locations, addresses, names and phone numbers.

Objective: American citizens will develop an emergency communication plan that explains to all family members the process for getting in touch with other family members, with alternative plans if the first plan isn’t feasible.

Objective: American citizens will work with their community to develop an emergency plans for their schools and places of employment so that each citizen knows what schools and their workplace will be doing in the event of an emergency.

Objective: American citizens will develop an emergency supply kit with readily available household items and be able to protect it against contamination.

Objective: American citizens will put together an emergency supply of food, consisting of non-perishable items.

Goal: Learners will be able to assess a life threatening situation by identifying the nature of an attack and the circumstances, while identifying common sense strategies for escape.

Objective:  American citizens will be able to explain the difference between the types of emergency situations: biological, chemical, nuclear, and radiation, and will be able to identify appropriate resources for and responses to each.

Objective: American citizens will be able to identify the safest mode of travel in an emergency situation, determining which mode of travel will be the safest and quickest to get them to a safe place in the community.

Objective:  American citizens will be able to implement their family emergency plan, using their emergency plan to escape to an identified “safe place” and find other family members.

Goal: Learners will be able to identify resources regarding safety: family, personal, neighborhood, community, region, state, and country.

Objective:  American citizens will be able to list available resources in their community - schools, hospitals, and local government agencies; they will use their emergency plans to locate and access community resources.

Objectives: American citizens will meet with neighbors to identify community resources in their neighborhoods.